**Risk Management**

|  |  |  |
| --- | --- | --- |
| Risks | Responses | Strategy |
| Vacation of a team member | Review the roadmap, ask another employee for part-time work | Mitigate |
| A team member decides to quit | Review the roadmap, add another employee, if possible, open the new position | Mitigate |
| Suppliers rejected to work with us (if there are suppliers) | Agree on some time until we find another one, start searching for another supplier, review how it affects product, think about a workaround with the dependent features | Avoid |
| Bad feedback about the product | Answer user feedback, fix problem, reward a person, who found an issue | Mitigate |
| Created architecture is not scalable when developing a product | Review current architecture and how it should be changed, add changes to roadmap before scaling | Escalate |
| Risk of security breaches | Don’t give every employee access to every system and piece of data. | Avoid |